## Slide 1
TripAlert
Flexible flight + accommodation search with budget price alerts
The Problem
Most Budget travelers have a budget and a date window/period, not fixed dates. (ex. solo backpackers)
Flight and hotel sites require exact dates — checking every combo by hand wastes hours. (using booking.com, google flights, etc.)
Solution: Create a tool that combines flexible flights + accommodation searches into one budget-driven alert/notification system.
How It Works
1
Set budget, region & flexible date window
2
System scans flight + hotel APIs across dates
3
Combines results into total trip cost
4
Alerts you the moment a match is under budget
By: Zack Siddiqi
Ex: ($3000, Swiss Alps, All of February)

## Slide 2
Roadmap: Milestones & Major Sprints
16-week semester plan
Wk 1-2
Brainstorming + Foundations
APIs secured, stack set, schema & UML/Diagrams
Wk 3-5
Flight Search Portion
Flexible-date flight search, live results UI
Wk 6-8
Lodging + Cost View Portion
Accommodation search, combined trip cost
Wk 9-11
User Accounts + Alerts/Notifications
Auth, saved searches
Wk 12-14
Additional Features + Polish
Group mode, UI refinement
Wk 15-16
Launch + Demo
Deploy, final testing, presentation